| Business Case | 04 November 2010 |
| --- | --- |
| Name of Project: | GLA Internet Connectivity through TfL |

Recommendation and Key Points Summary

# Recommendation

# It is recommended that:

- The GLA and TfL enter into an arrangement for the discharge by TfL of the GLA’s Internet Connectivity functions to the GLA, as permitted by section 401A of the Greater London Authority Act 1999, as amended by section 52 of the Greater London Authority Act 2007.

# Summary of Key Points

- TfL, through its contracts with Fujitsu, Easynet and Virgin Media, currently provides internet provision to all of its sites and offices;

- The GLA has a contract for Internet provision with a third part supplier and a backup Internet link via a separate supplier. The cost of these services are £35,980 per annum.

- The GLA (working with TfL) proposes to delegate the discharge of its Internet connectivity functions to TfL, thereby gaining the benefits of higher capacity (see section 5 below) at a lower cost (see sections 2, 4 and 7 below).  The project will deliver savings of £57,749 over 5 years (£145,271 over 10 years)

- No customer disruption will be required to make this change but as the Internet bandwidth increases growth can be accommodated

- No staffing changes will be required

Introduction and Business Context

# Current Internet provision at the GLA

- Similar to every other organisation the GLA relies on the internet to conduct a large proportion of its activities (emails, access to external services and systems, web access)

- The GLA IT unit provides this internet connectivity to all GLA staff and services that require it within City Hall

- To enable this the GLA has contracted for a 8mb internet connection at a cost of £21,240 per annum

- For resiliency (if the main leased line fails) the GLA also has a back-up Internet link for 8mb from a separate supplier at a cost of £14,740 per annum. We have not had a necessity to invoke the backup Internet line.

- Currently the GLA has no automatic resilience in the internet links and if the main link fails the technicians will need to switch over to the backup link manually and this may take up to an hour to implement.

# Strategic Imperatives for Change

  - The GLA does not operate in isolation; it has four functional bodies; MPA LFEPA, TfL and LDA;

  - Section 401A of the GLA Act 1999 allows the GLA and functional bodies to enter into arrangements for the shared provision of administrative, professional or technical and functions;

  - The GLA Group is delivering to a Mayoral priority to lower the cost of the GLA group to Londoners and the need to deliver and measure efficiencies was emphasised in the Group Budget Guidance;

  - A Shared Services Strategy was presented to BMAC in April 2009.  This summarised the Delivering More Together programme and identified four areas for the initial development of shared services:

  - Finance;

  - Procurement;

  - Human Resources;

  - Information Communications Technology.

  - The GLA and TfL information technology units have been working together to explore potential ways to utilise shared services to bring about a better, more efficient and effective service to our respective customers.

Value Proposition - Internet Connectivity from TfL

- Following detailed discussions between the GLA and TfL, it has been determined that TfL’S discharge of the GLA’s Internet provision function can improve service (in terms of capacity, resilience, business continuity) and lower the cost of standard services (see section 7 below)

- The sharing of Internet services would also provide the basis for further shared services between the users for example, including services relating to firewalls, email scanning and security

- TfL have established a relatively new internet service with much higher capacity and increased resilience (see section 5 below)

- TfL have spare capacity they are able to discharge the GLA’s Internet provision function and the GLA has two direct and diverse links to TfL’s site allowing access to this internet connectivity

- The cost of the Internet provision through TfL is £48,248.51 (Setup and first year costs) and ongoing £18475.61 per annum. This compares to an existing annual GLA cost of £35,980

- A costed proposal has been developed which works from both teams’ perspectives and supports the desire to lower the cost to the GLA group without compromising any existing services. The cost analysis is set out in section 6. The detailed TfL proposal is attached as appendix A.

Benefits

5.1 The Main benefits identified are:

- the increase of the bandwidth available to the GLA for internet connectivity to 45mb from the currently contracted 8mb

- the elimination of the risk of the GLA exceeding contracted bandwidth and incurring extra charges in this regard

- increased resilience by putting in two diverse routes out to the internet and having two providers of internet connectivity (through TfLs provision)

- the achievement of instant switch over in the event of an incident

- the reduction of the yearly cost of provision of the service from £35,980 to £18,475 (initial setup costs will apply but payback period is less than two years)

- the provision of the basis for further shared services that will flow from shared internet connectivity (Firewalls, email scanning, security)

Risks

4.1 The Main Project risks initially identified are:

- The Internet provision maybe harder to implement than currently planned, this will result in the timescale being extended.  This risk is being managed by agreeing the specification in advance; this is fairly easy to do, as it is a utility type service. The GLA team have seen and agreed (as part of TfL’s procurement process for their internet service providers) the service levels provided and these are at least equal to those we currently achieve. The existing services will not be terminated until the new services have been fully tested and embedded, there is a three-month notice period on both existing contracts and the GLA will ensure the appropriate notices are given at the relevant time to ensure that service provision is guaranteed.

- Resources required for the project are not available and this will result in the project taking longer to deliver. The outsourcing of the development by TfL to their subcontractors Fujitsu will mitigate the majority of this risk. In addition internal staff resources will be planned in advance and the project has been spread over a reasonable time frame

Investment Evaluation

6.1 The cost of this proposal has been set out below.

- The project will be funded from the IT Units existing budgets associated with running the current service.

- The actual cost of implementation will be subject to an ‘open book’ arrangement and savings may be achieved on this figure.  A contingency budget has been allocated to the project. This may not all be realised as TfL have recently completed a similar project with no complications that effected contingency

| TfL Rough Order of Magnitude (ROM) Costs |  |  |  |  |
| --- | --- | --- | --- | --- |
| Element | One off costs | Cost Per Year (year 1-5) | Comments |  |
| Fujitsu and network (delivery including patching, provision of IP addresses and testing | £12,846.00 |  | Fujitsu costs |  |
| Installation | £5,000.00 |  | Fujitsu costs |  |
| Fujitsu Support costs |  | £1,800.00 |  |  |
| Network (ISP) |  | £14,265.75 |  |  |
| Delivery Costs | £17,846.00 | £16,065.75 |  |  |
| 15% Contingency | £2,676.90 | £2,409.86 |  |  |
| Project Delivery Costs (PgM,PM,BA, SA time) | £9,250.00 |  |  |  |
| Total delivery costs | £29,772.90 | £18,475.61 |  |  |
| GLA - Current Costs with Main Supplier | One off costs | Cost Per Year | Comments |
| 10mb link burstable to 25mb |  | £21,240 | Will need to give 3 months notice |
| Backup line |  | £14,740 | 3 year term starting in 2008 annual cost just over £14,000pa. Will need to see out remaining contract at half rate |
| Total |  | £35,980 |  |
| Cost Comparison | Current costs (GLA) | TfL Costs for ISP Provision | Difference in payment for GLA | Net cost |
| Year 1 | £35,980 | £48,249 | -£12,269 | -£12,269 |
| Year 2 | £35,980 | £18,475.61 | £17,504 | £5,236 |
| Year 3 | £35,980 | £18,475.61 | £17,504 | £22,740 |
| Year 4 | £35,980 | £18,475.61 | £17,504 | £40,245 |
| Year 5 | £35,980 | £18,475.61 | £17,504 | £57,749 |

| Payback period = | 2 years |
| --- | --- |
| Total saving over 5 Years = | £57,749 |
| Total saving over 10 Years = | £145,271 |

Alternative Options

# Do Nothing

- The GLA could continue, “as is” and negotiate a higher bandwidth and a new payment.  The GLA would need to initiate a proper procurement to comply with procurement guidelines

- This would be less risky in the sense there would be no physical connection and routing changes

- This would not negate the issues of full resiliency as the current setup is not very resilient (the backup line is a manual link at a lower capacity)

- The cost would still be higher than the TfL option

- Options for further savings resulting from a shared Internet connection would be limited.

# Go to the market

- The GLA could initiate and go to the market for a resilient service

- Initial informal costings have shown that this would cost more than the TfL option. This is due to the fact that any supplier would need to physically lay two  diverse routed lease lines into the building (negotiating way leave agreements, road works etc). The option of using the TfL lease lines does not exist as these belong to TfL’s private network The costings were obtained through web based research, informal contact with a number of ISPs and examining costs for previous leased lines that were implemented at the GLA.

- This would be more risky as new lines have to be laid

- It would take longer to implement due to the procurement timetable and the physical work with laying the lines

Rationale for Recommendation

# It is recommended therefore, that:

- The GLA and TfL enter into an arrangement for the discharge by TfL of the GLA's Internet Connectivity function, as permitted by section 401A of the Greater London Authority Act 1999, as amended by section 52 of the Greater London Authority Act 2007.

# Rationale for the recommendation:

- The solution meets the current and future requirements of the GLA (in terms of bandwidth capacity and resiliency)

- The solution makes significant savings over current provision and is cheaper than alternatives on the market, reducing the yearly cost of provision of the service from £35,980 to £18,475

- The solution lays another foundation layer for greater shared services and efficiencies. It provide the basis for further shared services that will flow from shared internet connectivity (Firewalls, email scanning, security)

Implementation timetable

# A project plan has been developed and is included within the TfL Proposal document (Appendix A). Please note although this timetable is now out of date the timings and tasks remain valid (the proposal was developed in August)

Prepared by:

Bal Garcha

Business Consultant

IT Unit

Greater London Authority

GLA ISP

ROM Costs Proposal

| Status: | Draft |
| --- | --- |
| Version: | 1.0 |
| Date: | 06/08/2010 |

Table of Contents

0.	Document Control	10

0.1.	Document History	10

0.2.	File Name / Location	10

0.3.	Reference Documents	10

0.4.	Distribution	11

0.5.	Document Approvals	11

1.	Introduction	11

1.1.	Background	11

1.2.	Purpose	11

1.3.	Audience	11

1.4.	Scope	12

1.4.1.	In scope	12

1.4.2.	Out of Scope	12

2.	Executive Summary	12

3.	Proposal Overview	12

3.1.	Key Milestones Achieved	12

3.2.	High Level Cost Review	12

3.3.	Risks and Assumptions	14

3.4.	High Level Plan	15

# Document Control

## Document History

| Version | Date | Author | Changes since previous issue |
| --- | --- | --- | --- |
| 0.1 | 04/08/10 | Tara Crombie | First draft |
| 0.2 | 06/08/10 | Tara Crombie | Updated following Portfolio Manager feedback |
| 0.3 | 06/08/10 | Tara Crombie | Updated following Finance feedback |
| 1.0 | 06/08/10 | Tara Crombie | Published following approval |

## File Name / Location

This file is stored within the SharePoint repository at:

P&P > One London, LU & Your IM > 1LDN0 - One London > Project Documents

http://onespace/grp_/PP/OLLUYIM/onelondon/Project%20Documents/GLA%20ROM%20Proposal.docx

## Reference Documents

All reference documents are listed below along with the location within the SharePoint repository

GLA User Requirement Specification (URS)

http://onespace/grp_/PP/OLLUYIM/onelondon/Project%20Documents/GLA%20URS.docx

GLA Detailed Plan

http://onespace/grp_/PP/OLLUYIM/onelondon/Project%20Documents/GLA%20ISP%20and%20Hosting%20(4%20month)%20detailed%20plan.mpp

## Distribution

| Title | Name | Signature | Date |
| --- | --- | --- | --- |
| GLA Project Manager | Bal Garcha |  |  |
| GLA Technical Lead | Keith Beddard |  |  |
| One London Programme Manager | Craig Reid |  |  |
| Business Relationship Manager | Vince Tooke |  |  |

## Document Approvals

| Title | Name | Signature | Date |
| --- | --- | --- | --- |
| One London Portfolio Manager | Manesh Mistry |  | 06/08/10 |
| Head of Performance | Nick Scott |  | 06/08/10 |

# Introduction

## Background

The Greater London Authority (GLA) is at the centre of strategic decisions and long-term plans for the capital's transport, economy, housing, police, and fire and emergency services.  The GLA plays a key role in helping to deliver the Mayor’s vision and priorities in London.

The Mayor’s Shared Services agenda aims to reduce total cost of ownership of IT infrastructure through greater convergence and rationalisation across the GLA family. This has resulted in discussions with the GLA in order to seek opportunities for TfL to offer IT services based on sharing and re-using its own infrastructure and facilities.

In line with the Shared Services initiative, over the past months, TfL and the GLA have forged a working relationship charged with investigating the services required by GLA and how these might be addressed by services TfL provide.

## Purpose

The purpose of this document is to provide Rough Order of Magnitude (ROM) costs and high-level plan for the GLA’s requirements for Internet connectivity.

## Audience

This document is intended to be reviewed and signed off by key business users at the GLA.

## Scope

The scope of this project is limited to the GLA’s requirements for the provision of Internet Service Provider (ISP) connectivity from existing TfL Internet bandwidth.

## In scope

The following items are considered within scope of the managed network service required by GLA:

- Internet access from existing TfL bandwidth

## Out of Scope

The following items are considered out of scope of the data centre hosting and managed Internet service required by GLA:

- Any provision of service other than that directly related to bandwidth access

# Executive Summary

In line with the Mayor’s shared services agenda the GLA have approached TfL to provide costs for providing Internet connectivity. The GLA have a number of other IM initiatives that they intend to implement prior to the 2012 Olympics and the implementation of Internet provision and future-hosting space is intended to give stability to GLA systems and infrastructure as a precursor to future projects.

Costs have been based upon similar in flight projects for hosting and connectivity.

The timeframe for delivery is expected to be 4 months, based on a worst-case scenario, taking into account lead times for delivery of hardware. The current delivery plan is based upon this proposal being approved by 13th August and PO being received and accepted by TfL by 20th August.

Support arrangements and Service Level Agreements (SLA’s) for 3rd party hosting are currently being documented, however it has been agreed that the SLA’s that TfL currently has with the business will apply to 3rd parties. Following internal agreement, SLA’s for specific change requirements will be communicated to the GLA.

Next Steps

Following acceptance of this proposal a PO must be received for TfL to continue work on this project. A High Level Design will be produced, whilst legal, procurement and technical teams are engaged. Further detailed planning will be done at each stage to confirm schedule and costs.

# Proposal Overview

## Key Milestones Achieved

URS, Cost Model and Detailed Plan created.

## High Level Cost Review

A cost breakdown has been provided below and is based on a 4-month delivery plan, which is the worst-case scenario, based on lead times for hardware delivery and procurement activities. Resource costs have been based on the standard Your IM Rate Card

| Aspect | Description | Costs |  |  |
| --- | --- | --- | --- | --- |
| ISP COST MODEL FOR GLA |  |  |
| ISP Delivery Costs |  |  |
| Fujitsu and Network | Delivery including patching, provision of IP addresses, testing | £ 12,846.00 |  |  |
| Fujitsu | Installation | £ 5,000.00 |  |  |
|  | Delivery Costs | £ 17,846.00 |  |  |
|  | Contingency 15% | £ 2,676.90 |  |  |
|  | ISP Delivery Costs Total | £ 20,522.90 |  |  |
| Ongoing ISP Support Costs |  |  |
| Fujitsu | Support costs | £ 1,800.00 |  |  |
| Network | Annual Rental and Support (2x45Mb) | £ 14,265.75 |  |  |
|  | On Going Support Costs | £ 16,065.75 |  |  |
|  | Contingency 15% | £ 2,409.86 |  |  |
|  | ISP Annual Support Costs Total | £ 18,475.61 |  |  |
|  | Yr - 1 Total | £ 38,998.51 | p/a +4% | £ 18,475.61 |
| NB: No other services are covered in the costs noted above, only ISP access and transit. |  |  |  |
| Project Management / Labour |  |  |
| Project delivery costs | PgM; PM; SA; costs | £ 9250 |  |  |
|  | Labour Delivery Costs Total | £ 9250 |  |  |
| Total Project Costs |  |  |
|  | Delivery Costs Total | £ 29,772.90 |  |  |
|  | Annual Support Costs Total | £ 18,475.61 |  |  |
|  | Total | £ 48,249 |  |  |

## Risks and Assumptions

Risks

| ID | Title | Description | Mitigating Actions | Awareness Level | Owner |
| --- | --- | --- | --- | --- | --- |
| 001 | Delay in procurement / delivery of hardware / patch cables | Due to a 6-8 week lead time for delivery there is a risk that the project could be delayed if this lead time is not met or is exceeded | PO for procurement activities to be provided by GLA in order to start these activities as soon as possible. Investigate use of cables from existing stock | Project | Tara Crombie |

Assumptions

| ID | Title | Description | Actions to Confirm | Impact of Invalid Assumption | Awareness Level |
| --- | --- | --- | --- | --- | --- |
| 001 | Approval of Proposal | The current timeframe for delivery is based upon the proposal being approved and a PO received and accepted by TfL by 20th August 2010 | PO to be received and accepted by 20th August to meet proposed timeframe | Acceptance of a PO later than 20th August would result in a delay to the elapsed timeframe for delivery | Programme |
| 002 | ROM Costs | The costs have taken into account all work that TfL anticipate is required to deliver this project, however any unexpected costs will be reviewed later and a new cost model submitted to GLA for approval | Confirm costs to GLA following completion of Design stage on 1st November | If unexpected costs are not reviewed and accepted by GLA this could result in delay or cancellation of the project | Project |
| 003 | CIMM Delivery | For the purposes of planning it has been assumed that the CIMM stages 1 & 2 can run concurrently, provided a PO has been received from GLA for this work. Any other overlap of other stages is purely to engage teams involved in the next stage | Confirm stages 1 & 2 can run concurrently whilst sizing project | If Stages 1 and 2 are not run concurrently this would result in a delay to the elapsed timeframe for delivery | Programme |

## High Level Plan

|  |  |  |  | 20/08 PO received & accepted |  |  |  |  | 01/11 Confirm schedule & costs | 15/12 Go live |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| wk3 | wk4 | wk1 | wk2 | wk3 | wk4 | wk1 | wk2 | wk3 | wk4 | wk1 | wk2 | wk3 | wk4 | wk1 | wk2 | wk3 | wk4 | wk1 | wk2 | wk3 | wk4 | wk1 | wk2 | wk3 | wk4 | wk1 | wk2 | wk3 |
| July | August | September | October | November | December | January | February |
| 0 - Pre Startup | 1 - Startup |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Proposal (costs & plan) | CIMM Sizing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| URS | Project set up docs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | RAID, Costs, Plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | 2 - Definition | Governance & QA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Tech design & wshop | 3 - Design / Procure | Governance & QA |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Service Rq's Rel Strategy | Service Model, Implementation. plan | 4/5 - Develop / Build | 6 - Deliver / Close | Governance & Closure |
|  |  |  |  | RAID, Costs, Plan | SR, PO & lead time for Fujitsu | Service Model, Handover plan | UAT, Sign off, Go Live |  |  |  |
|  |  |  |  |  |  |  |  | Rack allocation, cab layout | Cabling work, patching | Warranty Period |  |  |  |
|  |  |  |  |  |  |  |  | Sub lease agreement | Fujitsu installation, connectivity | End of Project report |  |  |  |
|  |  |  |  |  |  |  |  | RAID, Costs, Plan | GLA installation, QA & testing | Lessons Learned Report |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RAID, Costs, Plan | Post Project Review Plan |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Governance & QA | Finance & SharePoint Closure |  |  |  |